## Slide 1
CRHA203
Developing a comprehensive Project Budget for Climate Change and Humanitarian Action Projects
Managing CRHA Projects & Programs: Finance Management & Funding
PRESENTATION DATE
August 22, 2026

## Slide 2
Developing a Comprehensive Project Budget for Climate Change and Humanitarian Action
TABLE OF CONTENTS: SIX BASIC GUIDELINES
01
Develop a Comprehensive Project Budget
02
Manage Project Risk
03
Use Effective Cost Management Techniques
04
Establish Clear Financial Policies & Procedures
05
Establish Effective Communication & Reporting
06
Conduct Regular Financial Reviews
07
Summary and Key Takeaways
FINANCE MANAGEMENT & FUNDING 2026

## Slide 3
Six Basic Guidelines for Sound Financial Project Management
01
Develop a Comprehensive Project Budget
02
Manage Project Risk Effectively
03
Use Proven Cost Management Techniques
04
Establish Clear Policies & Procedures
05
Enable Active Communication & Reporting
06
Conduct Regular Financial Reviews
These pillars ensure fiscal integrity in Climate and Humanitarian Action, balancing resource delivery with organizational accountability.
FINANCIAL FRAMEWORK OVERVIEW

## Slide 4
Guideline 1: Develop a Comprehensive Project Budget
Strategic Foundation
To ensure a successful project, it is essential to develop a comprehensive project budget at the very start of the project lifecycle.
Scope & Complexity
The larger and more complex the project, the more inputs are needed for budget preparation to ensure all variables are captured.
Greater effort in preparation leads to better resource allocation and significantly increases the overall chance of project success.
Anticipated Cost Breakdown: Personnel, Materials, Equipment & Other Expenses

## Slide 5
What You Need When Creating a Comprehensive Project Budget
Project Charter
Formally authorizes the project and provides PM authority to apply resources.
Project Management Plan
Describes execution, monitoring, control, and closure of the project.
Schedule Management Plan
Criteria for developing, monitoring, and controlling the project schedule.
Project Calendars
Identifies working days and shifts available for scheduled activities.
Risk Management Plan
Describes how risk activities will be structured and performed.
Risk Register
A repository where outputs of risk management processes are recorded.
Work Breakdown Structure (WBS)
A hierarchical decomposition of the total scope of work to be carried out by the project team.
Budget Creation Flow
1. Gather Inputs
2. Cost Management Plan
3. Develop Estimates
FINAL BUDGET
GUIDELINE 1: COMPREHENSIVE BUDGETING

## Slide 6
GUIDELINE 2: MANAGE PROJECT RISK
Protecting Financial Performance through Lifecycle Identification & Mitigation
Ensuring that a project's financial performance remains intact requires financial risks to be identified and proactively managed throughout the entire project lifecycle.
The Expected Monetary Value (EMV) method serves as a primary statistical technique, calculating cost by multiplying the probability of occurrence by the impact cost.
Risk Matrix
Core tool used to assess the likelihood and quantitative impact of each identified risk.
Risk Register
Central repository for all risks and specific actions to avoid or reduce impact.
Strategic & Compliance
High-level risks affecting project objectives and adherence to legal frameworks.
Operational & Financial
Direct risks to daily processes and budget stability/monetary fluctuations.

## Slide 7
Guideline 3: Use Effective Cost Management Techniques
Optimization & Variance Control
Management Technique | Metric Type | Functional Objective
Budget vs Actual | Variance % | Compares project budget to actual costs to calculate differences in currency and percentage; enables prompt addressing of deviations.
Earned Value Analysis (EVA) | Performance Index | Measures project progress based on Planned Value, Actual Cost, and Earned Value to optimize resource utilization.
Forecasting & Optimization | EAC / ETC | Predicts potential cost overruns or savings, allowing project managers to reduce unnecessary expenses and keep the project on track.
COST CONTROL STRATEGY
Maintain financial health by proactively identifying variances. Effective cost management optimizes the project budget, ensuring that climate change and humanitarian action initiatives remain sustainable and profitable.

## Slide 8
Guideline 4: Establish Clear Financial Policies & Procedures
Ensuring Transparency, Consistency, and Risk Mitigation
Core Framework: Establish guidelines early to govern all transactions. This ensures accurate tracking and reporting, minimizing error or fraud risks.
Step 1: Define roles and responsibilities to ensure accountability across the project team.
Step 2: Standardize Budgeting, Procurement, Invoicing, and Payment Processes.
Impact: Drive operational consistency and the high transparency required by international stakeholders.
Managing CRHA Projects: Finance Management & Funding

## Slide 9
Guideline 5: Establish Effective Communication & Reporting
Transparency is Success
Project success depends on a clear and transparent communication system that keeps all stakeholders informed of the project's financial health.
01
Stakeholder Engagement
Continuous dialogue ensures financial performance remains aligned with donor expectations throughout the project lifecycle.
Reporting Requirements
FREQUENCY
Weekly Operational Updates
Monthly Financial Statements
Milestone-based Audits
KEY INDICATORS
Budget vs. Actuals
Cost Variances
Burn Rate Projections
FINANCE MANAGEMENT & FUNDING • PAGE 8

## Slide 10
Guideline 6: Conduct Regular Financial Reviews
Milestone-Based Audits
Conduct systematic reviews at key milestones throughout the project lifecycle to evaluate financial performance and ensure alignment with climate objectives.
Dynamic Adjustments
Identify areas for improvement and make necessary adjustments to the project budget to accommodate shifting humanitarian needs.
Strategic Insights
Provide valuable recommendations for high-level financial strategy and management improvement.
Policy Review
Regularly evaluate financial policies & procedures to ensure transparency and compliance.
Capacity Building
Identify specific training needs for project teams to bridge financial management gaps.
System Optimization
Adjust and upgrade financial management tools & systems to match project complexity.
Regular reviews transform financial data into actionable intelligence, reducing waste and increasing impact.
FINANCIAL MANAGEMENT SERIES | GUIDELINE 06

## Slide 11
Summary & Review
Sound Finance
Project Resilience
Key Takeaways
“
The success of any project depends highly on effective financial management. Without sound practices, projects can quickly become over-budget or fail. These six guidelines provide the structured approach needed for climate and humanitarian action.
”
CONCLUSION
ENSURING FINANCIAL INTEGRITY & IMPACT